Step 3️⃣ 30-Day Build Plan (Engineer hat)

Week 1 (Days 1–7)

- PRD-lite

- Figma wireframes

- Tech setup (Kotlin + MapLibre)

- GPX parsing spike (proof it works)

Outcome: You know this is feasible.

- 12/23/2025

  - The map is being displayed, now I am deciding what comes next

  - I could focus on integrating the cloud storage and database

    - Here the offline maps and attributes of rides and stops are added

      - I had to learn .pmtiles and what they are, other than that I had to understand cloudflare and s3.

      - Thought process

        - As of now I want to be able to download the buffer area around the route + when I reach in the buffer of starting point

          - For current location to start point we can use online routing, then from start to end we could use offline.

          - Logged into cloudflare, trying to understand the UI

        - Now I have cloudflare and protomaps accounts

          - Do I need CLI for both in my project directory ?

          - No

        - Cant create tile from .pmtile file, need raw .pbf (osm data) to create a tile.

      - Since this is only the mvp, I have decided to use existing online okhttp

  - 12/25/2025 - I want to figure out why is location taking so long to be detected

    - Going through code, just learned that I am using compose, which means even the ui is in Kotlin, this makes Kotlin super imp

    - Scary task ahead – I am thinking of making the route more friend;y

      - Like komoot,

        - show arrows to see direction

        - when user reaches the selected route, we want the app to show a button which says ‘start journey’

  - 12/26/2025 – understanding GPX file - https://hikingguy.com/how-to-hike/what-is-a-gpx-file/

    - I have learned how to create a kmz file (mymaps) > gpx (gpxvisualizer), but the issue is that to create custom route, I am having to add waypoints that aren’t actually part of the journey, I am not sure of possible solutions

      - One would be to add a description to them such that they get filterd out my script.

      - I think I am going to name those way points with _proxy_ attached to the front and edit the script to ignore these points – solved

      - I think most of the main stuff is complete

The original flow

User opens app > sees purchased routes on main screen > on the next tab is explore , you can filter by country and it will show the motovloggers from there > click on the motovlogger profile, see available routes via videos > on clicking on route > purchase option > after purchase, unlock the route to the user> this is now available on home screen > click on it and gpx gets loaded > goes directly to the map and shows orange line between current and start point, a user reaches the journey starts .

Phase 2 - Explore tab

- The explore tab is a list of all available creators (motovloggers), there should be the option to filter through country.

  - Each block should have the same dp as that on youtube, a small description, also usual routes for the motovlogger

  - This is more of  a fun market place for user

- Lets start with creating a tab, which is the explore tab

Week 4 (Days/ 22–30)

- Simple route list screen

- Kind of like komoot, but with motovloggers

- Payments

- Access control

- Basic polish

- Internal testing

- Creator test upload

Outcome: Launch-ready build.